# Charcoal N Chill Website Migration Guide

Safe Migration: Localhost → Vercel (Staging) → Bluehost (Production)

SEO-Preserving Production Deployment

# Executive Summary

This guide provides a comprehensive, step-by-step migration plan to safely move your Next.js website from the Vercel staging environment (charcoal-n-chill.vercel.app) to Bluehost production hosting (charcoalnchill.com) while preserving your hard-earned SEO rankings and ensuring zero downtime.

Critical Considerations:

- Your production site has been live for approximately 1 year with established SEO rankings

- Moving from Vercel (optimized for Next.js) to Bluehost (traditional hosting) requires special configuration

- SEO preservation is paramount - any migration missteps could result in ranking loss

- Estimated migration time: 6-8 hours preparation + 2-4 hours deployment

- Rollback capability is essential for risk mitigation

# Section 1: Pre-Migration Preparation

## 1.1 Audit Current State

Before making any changes, document your current setup:

- Run comprehensive SEO audit using Screaming Frog or Sitebulb

- Document all current Google Search Console metrics (impressions, clicks, average position)

- Export Google Analytics baseline data (last 30 days)

- Create complete sitemap inventory from charcoalnchill.com

- Document all current redirects (301s, 302s)

- Check current page load speeds (GTmetrix, PageSpeed Insights)

- Verify all SSL certificates and HTTPS configurations

- Take full screenshots of top 10 landing pages

## 1.2 Bluehost Environment Setup

Prepare your Bluehost hosting environment:

- Verify Node.js support: Log into Bluehost cPanel and check if Node.js is available. If not, contact Bluehost support to enable it or consider using their VPS/dedicated plans which support Node.js applications.

- Check server specifications: Ensure adequate resources - minimum 2GB RAM, 2 CPU cores recommended for Next.js

- Enable application manager: If available, use Bluehost's Node.js application manager or set up PM2 for process management

- Configure domain settings: Verify charcoalnchill.com is properly configured in your Bluehost account

- Set up SSH access: Enable SSH for deployment automation and server management

## 1.3 Create Complete Backups

CRITICAL: Never migrate without comprehensive backups.

- Full cPanel backup of current Bluehost site

- Database export if applicable

- Git repository clone of Vercel staging site

- DNS records documentation (screenshot or export)

- Environment variables backup from Vercel

- All media files and static assets

# Section 2: SEO Preservation Strategy

This is the most critical section. Follow these steps precisely to maintain your search rankings.

## 2.1 URL Structure Preservation

- Maintain identical URL structure: Every URL on charcoalnchill.com must remain exactly the same. No changes to slugs, paths, or parameters.

- Verify trailing slashes: If your current site uses trailing slashes (/menu/), maintain this. If not, don't add them.

- Keep case sensitivity: URLs are case-sensitive. /Menu and /menu are different URLs. Maintain current casing.

## 2.2 Meta Data & Content Preservation

- All title tags must remain identical

- All meta descriptions preserved exactly

- All heading structures (H1, H2, H3) unchanged

- All image alt tags preserved

- Schema markup maintained (if present)

- Open Graph and Twitter Card meta tags unchanged

## 2.3 Technical SEO Elements

- Sitemap Configuration:

- Ensure sitemap.xml is generated and accessible at charcoalnchill.com/sitemap.xml

- Submit updated sitemap to Google Search Console immediately after migration

- Include last modification dates for all URLs

- Robots.txt Configuration:

- Verify robots.txt allows all important pages and includes sitemap reference

- Canonical Tags:

- All pages should have self-referencing canonical tags pointing to charcoalnchill.com

- Remove any canonical tags pointing to Vercel staging URLs

## 2.4 Page Speed Optimization

Page speed is a ranking factor. Bluehost may not match Vercel's performance, so optimization is crucial:

- Enable static HTML export for Next.js if possible

- Configure CDN (Cloudflare free tier integrates with Bluehost)

- Enable gzip/brotli compression on server

- Implement browser caching headers

- Optimize images (WebP format, lazy loading)

- Minify CSS, JavaScript

# Section 3: Build & Deployment Process

## 3.1 Next.js Configuration for Bluehost

Option A: Static Export (Recommended for Bluehost)

If your site doesn't require server-side rendering, export as static HTML:

1. Update next.config.js:

module.exports = {
  output: 'export',
  trailingSlash: true, // or false, match your current setup
  images: {
    unoptimized: true
  }
}

2. Build static files:

npm run build
# This creates an 'out' folder with static HTML

Option B: Server-Side Rendering (Advanced)

If you need SSR features, you'll run Next.js as a Node.js application:

- Build the production application: npm run build

- Install PM2 for process management: npm install -g pm2

- Create PM2 ecosystem file for automatic restarts

- Configure reverse proxy through Apache/Nginx

## 3.2 Environment Variables

- Export all environment variables from Vercel

- Create .env.production file (never commit to Git)

- Update API endpoints to production URLs

- Verify all third-party API keys work in production

## 3.3 Upload to Bluehost

For Static Export:

- Access Bluehost File Manager or FTP

- Navigate to public_html directory

- Upload contents of 'out' folder (not the folder itself)

- Verify .htaccess file is present for rewrites

For SSR Application:

- Upload entire project via Git or FTP

- SSH into server

- Run npm install --production

- Start application with PM2: pm2 start npm --name 'charcoal-n-chill' -- start

- Configure reverse proxy to port 3000

# Section 4: Pre-Launch Testing

## 4.1 Staging Environment Testing

Before pointing your domain to the new server, test using a temporary subdomain or IP address:

- Create staging subdomain in Bluehost (e.g., staging.charcoalnchill.com)

- Test all page loads successfully

- Verify all images and assets load correctly

- Test all forms and interactive elements

- Check mobile responsiveness

- Run Lighthouse performance audit

- Verify SSL certificate is active and valid

## 4.2 Cross-Browser Testing

- Chrome (desktop & mobile)

- Safari (desktop & mobile)

- Firefox

- Edge

## 4.3 SEO Technical Validation

- Verify robots.txt is accessible

- Check sitemap.xml generates correctly

- Validate all meta tags are present

- Confirm canonical tags point to charcoalnchill.com

- Test structured data with Google Rich Results Test

- Verify all pages return 200 status codes (no 404s or 500s)

# Section 5: DNS Migration & Go-Live

CRITICAL: This is where SEO preservation happens. Follow these steps precisely.

## 5.1 Pre-Launch Checklist (24 Hours Before)

- Lower DNS TTL to 300 seconds (5 minutes) for faster propagation

- Notify team of scheduled maintenance window

- Schedule migration during low-traffic hours (typically 2-5 AM local time)

- Confirm backup files are secure and accessible

- Have rollback plan ready

## 5.2 DNS Records Configuration

Update DNS records to point to Bluehost:

- Get Bluehost IP address: Find this in your Bluehost cPanel under 'Server Information'

- Update A Record: Point @ (root domain) to Bluehost IP

- Update WWW Record: Point www subdomain to Bluehost IP or CNAME to root domain

- Maintain other records: Keep MX, TXT, and other DNS records unchanged unless necessary

- DNS propagation time: Allow 1-48 hours for full propagation (typically 1-4 hours with low TTL)

## 5.3 SSL Certificate Setup

- Install/verify SSL certificate in Bluehost

- Enable Force HTTPS redirect in Bluehost

- Add HTTPS redirect in .htaccess if not automatic

- Test https://charcoalnchill.com loads with valid certificate

## 5.4 .htaccess Configuration

Create/update .htaccess file with essential redirects:

# Force HTTPS
RewriteEngine On
RewriteCond %{HTTPS} off
RewriteRule ^(.*)$ https://%{HTTP_HOST}%{REQUEST_URI} [L,R=301]
# Force WWW (or non-WWW, choose one)
RewriteCond %{HTTP_HOST} !^www\.
RewriteRule ^(.*)$ https://www.%{HTTP_HOST}%{REQUEST_URI} [L,R=301]
# Redirect Vercel staging URLs (if anyone has them bookmarked)
RewriteCond %{HTTP_HOST} ^charcoal-n-chill\.vercel\.app$
RewriteRule ^(.*)$ https://charcoalnchill.com/$1 [L,R=301]

# Section 6: Post-Migration Monitoring

## 6.1 Immediate Post-Launch (First 24 Hours)

- Monitor server uptime and response times

- Check Google Search Console for crawl errors

- Submit sitemap to Google Search Console

- Request indexing for key pages via Search Console

- Monitor Analytics for traffic continuity

- Test from multiple devices and locations

- Check that forms and contact methods work

## 6.2 First Week Monitoring

- Daily Search Console checks for errors

- Compare traffic vs. pre-migration baseline

- Monitor keyword rankings (allow 3-7 days for stabilization)

- Check for broken links or missing assets

- Review server logs for 404/500 errors

- Verify page load speeds match or exceed pre-migration

## 6.3 First Month Monitoring

- Weekly Search Console reviews

- Compare month-over-month organic traffic

- Track keyword position changes

- Monitor Core Web Vitals in Search Console

- Increase DNS TTL back to 86400 (24 hours) once stable

# Section 7: Emergency Rollback Procedure

If critical issues arise during migration, follow this rollback plan:

## 7.1 Rollback Triggers

Initiate rollback if you experience:

- Site downtime exceeding 15 minutes

- Critical functionality breaks (forms, checkout, etc.)

- SSL certificate errors

- Traffic drops more than 50% without explanation

- Widespread page errors (500 Internal Server Error)

## 7.2 Rollback Steps

- Revert DNS: Point A records back to previous IP (Vercel or original Bluehost setup)

- Wait for propagation: 5-15 minutes with low TTL

- Verify site restoration: Check key pages load correctly

- Investigate issues: Identify what went wrong before attempting migration again

- Document learnings: Update this migration plan with lessons learned

# Section 8: Common Pitfalls & Troubleshooting

## 8.1 Common Migration Issues

| Issue | Solution |
| --- | --- |
| Images not loading | Check file paths are absolute or properly relative. Verify image files uploaded to correct directory. |
| Slow page loads | Enable CDN (Cloudflare), enable caching, optimize images, enable gzip compression. |
| 404 errors on pages | Verify .htaccess rewrite rules. Check Next.js routing configuration. Ensure all pages exported correctly. |
| API calls failing | Update environment variables. Check CORS settings. Verify API endpoints are accessible from Bluehost. |
| SSL certificate errors | Install SSL certificate through Bluehost cPanel. Enable AutoSSL or install Let's Encrypt certificate. |
| Mixed content warnings | Ensure all assets load via HTTPS. Update hardcoded HTTP URLs to HTTPS or relative URLs. |
| Forms not submitting | Check form action URLs. Verify server-side endpoints. Test CSRF token handling if applicable. |

## 8.2 SEO-Specific Issues

| SEO Issue | Solution |
| --- | --- |
| Rankings dropped | Allow 7-14 days for stabilization. Check Search Console for indexing issues. Verify all technical SEO elements match pre-migration. |
| Pages deindexed | Request re-indexing in Search Console. Check robots.txt isn't blocking pages. Verify sitemap is accessible. |
| Duplicate content warnings | Ensure canonical tags point to charcoalnchill.com. Remove or redirect old Vercel staging URLs. |
| Slow Core Web Vitals | Implement CDN. Enable compression. Optimize images. Consider upgrading Bluehost plan for better resources. |

# Section 9: Migration Timeline & Checklist

## 9.1 Recommended Timeline

| Timeframe | Tasks |
| --- | --- |
| Day 1-2 | Complete pre-migration audit, document current SEO state, create backups |
| Day 3-4 | Configure Bluehost environment, build Next.js application, upload to staging subdomain |
| Day 5-6 | Comprehensive testing on staging: functionality, SEO elements, performance, cross-browser |
| Day 7 | Lower DNS TTL, prepare for go-live, final pre-launch checklist |
| Day 8 | LAUNCH: Update DNS, monitor propagation, immediate post-launch checks |
| Day 9-14 | Daily monitoring: Search Console, Analytics, performance metrics, error logs |
| Day 15-30 | Weekly monitoring, optimize based on findings, increase DNS TTL back to normal |

## 9.2 Master Checklist

Pre-Migration Phase

- SEO audit completed

- All backups created and verified

- Bluehost environment configured

- Next.js build optimized for Bluehost

- Testing completed on staging subdomain

Launch Phase

- DNS TTL lowered to 300 seconds

- SSL certificate installed and verified

- DNS records updated

- .htaccess configured with redirects

- Site accessible via HTTPS

Post-Launch Phase

- Sitemap submitted to Search Console

- Key pages requested for indexing

- Monitoring dashboards set up

- No critical errors in Search Console

- Analytics tracking confirmed working

# Section 10: Additional Resources & Support

## 10.1 Essential Tools

- Screaming Frog SEO Spider: Free version for comprehensive site audits

- Google Search Console: Monitor indexing, performance, and errors

- Google Analytics: Track traffic and user behavior

- GTmetrix: Performance testing and optimization recommendations

- Cloudflare: Free CDN service to improve performance

- FileZilla: FTP client for file uploads

## 10.2 Support Contacts

- Bluehost Support: Available 24/7 via phone and chat for technical assistance

- Next.js Documentation: https://nextjs.org/docs for deployment guides

- Web Developer Community: Stack Overflow, Next.js Discord for troubleshooting

## 10.3 Emergency Contacts

Keep these contacts readily available during migration:

- Bluehost Support: [Your account's support number]

- DNS Provider Support: [If different from Bluehost]

- Development Team/Consultant: [If applicable]

# Conclusion

Website migration is a complex process, but with careful planning and execution, you can successfully move from Vercel to Bluehost while preserving your SEO rankings. The key principles to remember are:

- Prepare thoroughly: Comprehensive audits and backups are non-negotiable

- Preserve SEO elements: Maintain all URLs, meta data, and technical SEO configurations

- Test extensively: Use staging environment to catch issues before going live

- Monitor actively: Track metrics daily in the first week, weekly in the first month

- Have a rollback plan: Be prepared to revert if critical issues arise

Following this guide will help ensure a smooth migration with minimal risk to your established search engine rankings. Take your time with each phase, and don't rush the process. A well-executed migration is worth the extra effort.

Good luck with your migration!

# Appendix: Code Snippets & Templates

## A.1 Sample .htaccess File

# Force HTTPS
RewriteEngine On
RewriteCond %{HTTPS} off
RewriteRule ^(.*)$ https://%{HTTP_HOST}%{REQUEST_URI} [L,R=301]
# Force WWW (or remove these lines for non-WWW)
RewriteCond %{HTTP_HOST} !^www\.
RewriteRule ^(.*)$ https://www.%{HTTP_HOST}%{REQUEST_URI} [L,R=301]
# Redirect old Vercel URL
RewriteCond %{HTTP_HOST} ^charcoal-n-chill\.vercel\.app$ [NC]
RewriteRule ^(.*)$ https://charcoalnchill.com/$1 [L,R=301]
# Next.js routing support
RewriteCond %{REQUEST_FILENAME} !-f
RewriteCond %{REQUEST_FILENAME} !-d
RewriteRule ^(.*)$ /index.html [L]
# Enable compression
<IfModule mod_deflate.c>
  AddOutputFilterByType DEFLATE text/html text/plain text/xml text/css text/javascript application/javascript application/json
</IfModule>
# Browser caching
<IfModule mod_expires.c>
  ExpiresActive On
  ExpiresByType image/jpg "access plus 1 year"
  ExpiresByType image/jpeg "access plus 1 year"
  ExpiresByType image/gif "access plus 1 year"
  ExpiresByType image/png "access plus 1 year"
  ExpiresByType image/webp "access plus 1 year"
  ExpiresByType text/css "access plus 1 month"
  ExpiresByType application/javascript "access plus 1 month"
</IfModule>

## A.2 PM2 Ecosystem File (ecosystem.config.js)

module.exports = {
  apps: [{
    name: 'charcoal-n-chill',
    script: 'npm',
    args: 'start',
    cwd: '/home/username/charcoalnchill.com',
    instances: 1,
    autorestart: true,
    watch: false,
    max_memory_restart: '1G',
    env: {
      NODE_ENV: 'production',
      PORT: 3000
    }
  }]
};

## A.3 Next.js Config for Static Export

// next.config.js
module.exports = {
  output: 'export',
  trailingSlash: true,
  images: {
    unoptimized: true
  },
  // If you have custom domains or CDN
  assetPrefix: process.env.NODE_ENV === 'production' 
    ? 'https://charcoalnchill.com' 
    : '',
}

## A.4 Monitoring Script Template

# save as monitor.sh
#!/bin/bash
# Check if site is up
URL="https://charcoalnchill.com"
RESPONSE=$(curl -s -o /dev/null -w "%{http_code}" $URL)
if [ $RESPONSE -eq 200 ]; then
    echo "$(date): Site is UP - Status: $RESPONSE"
else
    echo "$(date): Site is DOWN - Status: $RESPONSE"
    # Send alert (configure with your email/SMS service)
fi
# Check key pages
PAGES=("/menu" "/contact" "/events")
for PAGE in "${PAGES[@]}"; do
    RESPONSE=$(curl -s -o /dev/null -w "%{http_code}" "$URL$PAGE")
    echo "$(date): $PAGE - Status: $RESPONSE"
done
# Run every 5 minutes with: */5 * * * * /path/to/monitor.sh >> /var/log/site-monitor.log